SITE VISIT REPORT

Site Address:  Kingsmere (SW Bicester) Development, Bicester         Date: 24th April 2018

Developer: Countryside Properties (UK) Ltd

Planning Reference Number (s): 06/00967/OUT

Date of Visit: 23th April 2018	Meeting with: Representatives of Countryside Properties (CP), Richard Emery (RE), Senior Projects Manager (Infrastructure) (Greenway only), Emily Davis (ED), Landscape Architect, David Jarvis Associates (DJA), Caroline Morrey (CM) Arboricultural Officer – North (Howes Wood only), Tim Green CDC Landscape Officer (South) and Tim Screen (TS), CDC Landscape Architect

Photographs Taken?: Y/N	Yes – ED/TS

Summary of Visit:

Further to Paul Gibb’s request for a final completion inspection of the areas mentioned below, as per letter of 11th April 2018, the above persons inspected these areas on 23rd April.

SL4 Howes Wood: 11/00380/REM

SL21 Greenway: 12//00127/REM

Summary of Inspections and Recommendations

The above areas did not reach final completion, and the following defects and adoption boundary issues identified.

SL4 Howes Wood  Drawing no. DFD/BIC/L14 Rev L

- 9 dead trees coved in ivy are close to the edge of the path on the northern boundary and are a risk to the public if they fall. These trees are to be cut at 3 m above ground level rather than completely felled, to retain a physical barrier to the general public (a survey of nesting birds to be implemented by CP to ensure that there is no breach in legislation when carrying out these works)

- The logs of these dead trees are to be stacked securly in the wood at the western side where the general public are able to enter the wood (near the young multi-stemmed sycamore).

- The red line adoption boundary position is unclear at the residential plots and green space to the north and the development site to the south. TS has agreed to source and provide CP with copies of the Land Registry plans to enable CP to determine, with surveyor’s co-ordinates and lay granite set makers at 5 m centres and at each change direction of change of the adoption boundary near the northern residential area. The setts are to be in concrete foundation with the longest edge against the property line of other landowners; the level for sett to be 5 mm below ground level. Infill turfing or topdressing required to meet the adjacent levels (CP to provide a written specification).

- Repair damaged fence on boundary to calcareous grassland.

- Herras fencing panels have been stacked and left along the edge of the woodland with accessories strewn throughout the buffer and calcareous grassland. RE and TS to chase Bellway Homes to remove them off site.

- There are a number of trees on site that are not indicated on the above drawing. CP and TS to check the CBA tree survey to clarify if more of these trees are shown.

SL21 Greenway  Drawing no. 2226/005 Rev C

- Replace dead trees: opposite house no. 78 (adjacent to hedgerow) (“6th tree along”); opposite house no. 4 adjacent to hedgerow (“fourth tree from the end”

- Re-stake leaning tree opposite house no. 50 near hedgerow.

- Apply mulch to the base of hedgerow and trees.

- Apply selective herbicide the grass to eradicate weed growth.

- The northern red line adoption boundary position is unclear against the green space/private land. TS has agreed to source and provide CP with copies of the Land Registry plans to enable CP to determine, with surveyor’s co-ordinates, and lay granite set makers at 5 m centres and at each change of direction of the adoption boundary. To reiterate, the setts are to be in concrete foundation with the longest edge against the property line of other landowners; the level for sett to be 5 mm below ground level. Infill turfing or topdressing required to meet the adjacent levels (CP to provide a written specification).

Conclusion

All works listed above shall be completed by CP within 6 weeks from the date of this report. TS will be available to meet RE and contractor on site to give guidance. TS to provide LR plans to CP. CP to inform TS when the works are complete with a formal application for Final Completion inspections.