REVISED TRANSITIONAL ARRANGEMENTS TABLE MARCH 2012

| PHASE | DESCRIPTION | RESULTING AREA APPROX |
| --- | --- | --- |
| Phase 1 within 30 days of planning permission *Note see Plan | End use of runway and hardstanding to Victoria Alert Complex Provide and agree with the LPA details of any revised security measures in new positions corresponding to the reduced area including any security barrier and detection devices and implement the measures in accordance with time table which shall also be agreed with the LPA. | Reduction from 24.8 ha to 19.4 ha 61 acres to 48 acres |
| Phase 2 by October 2012 | Reconfiguration/reduction of the western end of the site in line with that permitted by the main permission, including replacement of existing gatehouse (Building 350a) through use of Building 3205 This will enable efficiencies in site flow, particular by allowing the loading and unloading of vehicle transporters to take place close to the new site entrance Provide and agree with the LPA details of any revised security measures in new positions corresponding to the reduced area including any security barrier and detection devices and implement the measures in accordance with time table which shall also be agreed with the LPA. |  |

| Phase 2A by 1 June 2013 | Provide details of the following in relation to the full permanent footprint as to be provided at Phase 3 Any new underground pressure-sensitive cabling and/or above-ground radar New perimeter security barrier (including ditch and bund), and Installation of new external lighting Provide new site security measures in advance of Phase 3 |  |
| --- | --- | --- |
| Phase 3 by 1 April 2014 | Create and move to the full permanent footprint as approved by virtue if the main permission [including release of Eastern taxiway and land within the northern part of the South East Hardened Aircraft Shelter (HAS) area, surfacing and occupation of the former tanker area] Remove any remaining existing temporary mobile external lighting, concrete rings and other security fencing within three months of the first occupation of the former tanker area for car processing use |  |